Test Plan

for

OpenCart

Created By: Team Newman                                               Created on: 23/12/2025

Table of Content

1.   INTRODUCTION	3

1.1 Objectives	3

1.2 Team Responsibilities	3

2.  TEST COVERAGE	5

2.1 In Scope	5

2.2  Out of scope	5

3.  TEST METHOD	6

3.1  Test Approach	6

4.  TEST ENVIRONMENT	6

5.  MILESTONES	6

5.1  Test Schedule	6

5.2  Test Deliverables	7

6.  ASSUMPTION/ RISKS	7

6.1 Assumptions	7

6.2  Risks	7

# 1.   INTRODUCTION

The OpenCart website is an open-source e-commerce platform that enables businesses to create and manage online stores. This Test Plan outlines the approach, scope, and objectives for testing selected features of the OpenCart website. The purpose of this testing effort is to verify that core functionalities operate as expected, meet specified requirements, and provide a reliable and user-friendly shopping experience.

## 1.1 Objectives

The objectives of this testing effort are to:

- Verify that the selected features of the OpenCart website function correctly according to the specified requirements.

- Ensure each feature supports its intended user workflow without errors.

- Identify and document functional, usability, and UI-related defects within the tested features.

- Validate proper input handling, error messages, and system responses for each feature.

- Confirm that the tested features work consistently across supported browsers and devices.

- Ensure that the overall quality and reliability of the tested features meet expected standards.

## 1.2 Team Responsibilities

| Team Newman | Role | Responsibility |
| --- | --- | --- |
| Akpanuwa Daramfon | Team Lead | Draft Test plan, Test summary report. |
| Sobiye Oreoluwa | Assistant Team Lead | Draft Test plan, Test summary report. |
| Victoria Olowookore | Tester | Review Test Plan, Write test cases for Registration feature |
| Abdullahi Adegbola | Tester | Review Test Plan, Write test cases for Registration feature |
| Samuel Ayegba | Tester | Review Test Plan, Write test cases for Registration feature |
| Sylvia Osuji | Tester | Review Test Plan, Write test cases for Registration feature |
| Sahadat Abdulmalik | Tester | Write test cases for the Login feature, and review the Automated Calculations for all features |
| Kuti Emmanuella | Tester | Write test cases for the Login feature, and review the Automated Calculations for all features |
| Iseoluwa Adelowo | Tester | Write test cases for the Login feature, and review the Automated Calculations for all features. |
| Nurudeen Ajao | Tester | Write test cases for the Login feature, and review the Automated Calculations for all features. |
| Salami Ramat | Tester | Write test cases for the change password feature and review the test summary report. |
| Ilori Bisola | Tester | Write test cases for the change password feature and review the test summary report. |
| Joshua Olarewaju | Tester | Write test cases for the cart flow feature and review the test summary report. |
| Aguda Olamilekan | Tester | Write test cases for the cart flow and review the test summary report. |
| Mosunmola Olabello | Tester | Write test cases for the cart flow feature, and review the graphs for the summary report. |
| Ifeanyi Ojuh | Tester | Write test cases for the cart flow feature and review the graphs for the summary report. |

# 2.  TEST COVERAGE

The scope of testing includes the Registration, Login, Change Password, and Cart Flow features of the OpenCart website

## 2.1 In Scope

- Write and execute test cases for the Registration, Login, Change Password, and Cart Flow features.

- Validate the functionality and UI of each feature against expected requirements.

- Identify, document, and report any defects found during testing with clear steps to reproduce.

## 2.2  Out of scope

- Testing of features other than Registration, Login, Change Password, and Cart Flow.

- Performance testing (load, stress, scalability).

- Security testing (penetration testing, vulnerability assessment).

- Automation testing.

- Integration with third-party services.

- Backend/database validation.

- Payment gateway and order fulfillment processes.

# 3.  TEST METHOD

The testing will use black-box testing to verify functionality and exploratory testing to identify any unexpected issues or usability problems. Testers will execute predefined test cases and explore the system to ensure the features work as expected.

## 3.1  Test Approach

- Manual testing will be used to validate the selected features.

- Test cases will be designed based on functional requirements and user workflows.

- Both positive and negative test scenarios will be executed.

- Black-box testing techniques will be applied.

- Defects will be logged with clear steps to reproduce, expected result, and actual result.

# 4.  TEST ENVIRONMENT

- Platform: https://www.opencart.com/

- Web browser: Google Chrome, Mozilla Firefox

- Operating System: Android12, Android13, Android 14, iOS 18, iOS 26

- Test Data: Sample user accounts, product data, and cart items

- Test Tools: Google Sheets for test case documentation and tracking, Google Docs for test summary reports.

# 5.  MILESTONES

## 5.1  Test Schedule

- Test Planning: Day 1

- Test Case Design and Execution: Day 2–3

- Bug Reporting: Day 4

- Test Summary Report: Day 5

## 5.2  Test Deliverables

| Deliverable | For | Delivery date |
| --- | --- | --- |
| Test Plan | Team Lead and Assistant | 23/12/2025 |
| Test Case | Testers | 24/12/2025 |
| Test Summary report | All Team members | 25/12/2025 |
| Bug report | All Team members | 26/12/2025 |

# 6.  ASSUMPTION/ RISKS

The following assumptions and risks have been identified to guide the testing process and highlight potential factors that may impact test execution.

## 6.1 Assumptions

- The requirements for the features are complete and accurate.

- The test environment mirrors the production environment closely.

- Test data will be available and valid for executing all test cases.

- All team members will be available as scheduled for testing and reporting.

## 6.2  Risks

| Risk | Mitigation |
| --- | --- |
| Time constraints | Prioritize critical test cases |
| Environment issues | Prepare backup browsers/devices |